## Slide 1
SAMCO-PCO PRO-RSK-19 Risk Report Report
Nasr city-Tunnel | 1 data-driven control section | 2026-08-15T05:31:06+00:00

## Slide 2
PRO-RSK-19 | Risk Report
DATA AVAILABLE
CSV sources
risks: 01-data/import_templates/risks.csv (3 rows)
risk_id | project_id | risk_title | risk_category | probability | time_impact_days
R-101 | Nasr city-Tunnel | Employer-supplied reinforcement steel delivery slippage | Schedule | high | yes
R-102 | Nasr city-Tunnel | Late approval of viaduct bearing-seat details | Engineering | medium | yes
R-103 | Nasr city-Tunnel | Delayed interim payment certification | Commercial | medium | no